THERAPY PLATFORM - SOW

09.07.2026

—

Codenap - Professional IT Services

PLOT NO. 5B, SECTOR - 15A, FIRST FLOOR, NEELAM AJRONDA CHOWK METRO STATION, Faridabad, Haryana 121007

+91-8448332454

hello@codeap.in

GOAL

- To build a secure, HIPAA-ready online marketplace connecting clients with verified, licensed therapists for video consultations, secure messaging, and integrated payments.

- To deliver the platform as an MVP within a 26-week engagement window.

SPECIFICATIONS - TECHNOLOGIES

FRONTEND

- HTML

- CSS

- JAVASCRIPT

- REACT JS / NEXT JS

BACKEND

- NODE JS

- EXPRESS JS

DATABASE

- POSTGRESQL (transactional data)

- MONGODB (documents / flexible data)

OTHER SERVICES & INTEGRATIONS

- WebRTC media server for HD video calling and screen share

- WebSocket service for real-time chat and presence

- AI / LLM APIs for moderation and the AI assistant

- Payment gateway supporting cards, UPI, and net banking

- SMS / Email OTP and notification delivery providers

- Google Calendar, Outlook, and Apple Calendar sync

TIMELINE

26 Weeks (MVP)

- Weeks 1-4: Foundations - architecture, CI/CD, authentication

- Weeks 5-10: Core marketplace - therapist management, discovery, booking

- Weeks 11-16: Real-time experience - video, messaging, first-pass moderation

- Weeks 17-20: Commerce & trust - wallet, payments, reviews, notifications

- Weeks 21-23: Intelligence & ops - AI assistant, admin panel, analytics, compliance

- Weeks 24-26: Stabilization - support module, UAT, testing, go-live

WEB & APP PANELS DELIVERABLES

- Admin Panel

- Client Panel

- Therapist Panel

OVERVIEW

The objective of this project is to design and develop a secure, HIPAA-ready, DPDP-aligned online therapy marketplace where clients can discover, book, and consult with verified therapists over HD video and chat. The platform includes wallet-based payments and a real-time AI moderation layer spanning text, image, voice, and video, built to keep conversations and payments on-platform and protect both clients and therapists.

WEBSITE ADMIN FEATURES

Admin Authentication & Security:

- Secure admin login with Multi-Factor Authentication (MFA)

- Encrypted password storage

- Session-based authentication with configurable timeout

- Logout functionality and password change option

Dashboard:

A single hub showing an overview of platform performance - therapists, clients, bookings, payments, and moderation flags at a glance.

User & Therapist Management:

- Search and view a 360° profile of any client or therapist account

- Review therapist onboarding documents (license, ID, certifications)

- Approve, reject, or request re-submission with a reason

- Suspend, reactivate, or deactivate any account with a mandatory reason code

- Reset passwords, reset MFA, or invalidate sessions

Booking Management:

- View all bookings with status - confirmed, completed, cancelled, no-show, disputed

- Manually reschedule, cancel, or reassign a booking on a user's behalf

- Monitor a real-time dashboard of in-progress and upcoming sessions

Payments:

- View and search all transactions, refunds, and payouts

- Issue full or partial refunds with approval limits

- Review and release therapist payouts, or hold pending investigation

- Manage commission rules and generate GST-compliant invoices

Moderation Dashboard:

- Real-time feed of flagged chat/video events grouped by severity

- Drill into evidence - flagged message, screenshot, or transcript excerpt

- Take action directly - dismiss, warn, escalate, or suspend

Reports & Analytics:

- Revenue, bookings, cancellations, and therapist utilization reports (exportable)

- Live dashboards with a maximum 15-minute data refresh

Configuration, Audit & Feature Flags:

- Manage commission rates, notification templates, and moderation thresholds without a code deployment

- Full, tamper-evident audit log of every administrative action

- Feature flags for controlled, staged rollout of new functionality

WEBSITE CLIENT FEATURES

Client Authentication:

- Sign up or log in via Email OTP, Phone OTP, Google, or Apple

- Secure session handling and password reset

Therapist Discovery:

- Search and filter therapists by language, price, gender, specialization, and rating

- View detailed therapist profiles, pricing, and live availability

- Save/bookmark preferred therapists

Booking:

- Instant or request-based booking

- Reschedule or cancel upcoming sessions

- Sync bookings automatically with Google, Outlook, or Apple Calendar

- Receive reminder and confirmation notifications

Video Consultation & Messaging:

- HD video sessions with screen share and in-call chat

- Secure asynchronous messaging with therapists between sessions

- All chat and video content passes through AI moderation for safety

Wallet & Payments:

- Add wallet credits and pay via cards, UPI, or net banking

- View invoices and complete payment history

- Apply coupons/discount codes at checkout

AI Assistant:

- Mood journal and check-ins with AI-generated trend insights

- Personalized exercises and recommendations

Reviews & Support:

- Rate and review a therapist after each completed session

- Raise support tickets and access the FAQ / knowledge base

WEBSITE THERAPIST FEATURES

Onboarding:

- Submit license, government ID, and certification documents for verification

- Track application status - pending, in review, approved, or rejected

Profile & Availability:

- Set bio, specializations, pricing, languages, and session types

- Manage weekly availability, buffers, breaks, and holidays

Sessions & Clients:

- Conduct HD video sessions and chat with clients

- View each client's session history and shared notes

AI-Assisted Tools:

- Auto-generated session summaries and SOAP notes for review and approval

- Treatment and homework suggestions based on session context

Earnings:

- View earnings, commission deductions, and payout schedule

- Download settlement and payout reports

PLATFORM SECURITY & COMPLIANCE

- End-to-end encryption for video, chat, and stored health-related data

- HIPAA-ready, DPDP-aligned architecture

- Role-based access control (RBAC) enforced across every module

- User consent capture, with data access and deletion on request

- Full audit logging of access to sensitive data

WEBSITE / APP SITEMAP

- Home

- About Us

- Find a Therapist

- Therapist Profile Pages

- Booking / Schedule a Session

- Video Consultation Room

- Messages

- My Sessions

- Wallet & Payments

- My Profile

- Help Center / FAQ

- Contact Us

- Terms and Conditions

- Privacy Policy

OUT OF SCOPE (MVP)

- Group / multi-party video sessions and group chat

- Insurance claims processing and e-prescribing workflows

- Multi-currency / cross-border payments

- WhatsApp notification channel

- Formal HIPAA certification audit (architecture will be HIPAA-ready only)

- AI-based (as opposed to rule-based) therapist recommendation engine